👤 MEMBER 1: Authentication, AI Assistant, Admin Management & Reports

Role: Identity, Security, Google Gemini AI (RAG), Platform Moderation & Analytics.

📝 Overview:

Responsible for user identity and account protection (registration, login, Google OAuth, password reset), the intelligent AI shopping assistant powered by Google Gemini, the platform administration control center (user and auction moderation), and the dispute reporting and analytics system.

📌 Trello Tasks (Member 1)

🏷️ Task 1.1: User Authentication, OAuth & Profile Management

- Trello Card Title: [AUTH] Implement Authentication System & User Profiles

- Description: Build complete authentication flow including signup, login, Google OAuth 2.0, password reset emails, and user profile management.

- Backend:

  - Controllers:

    - authController.js

    - googleAuthController.js

    - passwordResetController.js

  - Routes:

    - authRoute.js

    - emailRoutes.js

  - Middlewares & Services:

    - authMiddleware.js

    - sendEmail.js

  - Models:

    - User.js

- Frontend:

  - Pages:

    - Login.jsx

    - Register.jsx

    - ForgotPasswordPage.jsx

    - ResetPasswordPage.jsx

    - AccountSettingsPage.jsx

  - Components:

    - AccountProfileForm.jsx

    - AccountSecurityPreferences.jsx

    - AccountSidebar.jsx

    - ProtectedRoute.jsx

  - Services & Context:

    - AuthContext.jsx

    - api.js (authAPI)

🏷️ Task 1.2: AI Auction Assistant (Google Gemini RAG)

- Trello Card Title: [AI] Intelligent Auction Assistant using Gemini RAG

- Description: Build an AI assistant that indexes auction data and provides real-time contextual answers to buyer queries using Google Gemini and vector similarity search.

- Backend:

  - AI Services:

    - ragService.js

    - embed.js

    - buildDocument.js

    - ingestAuctions.js

  - Routes:

    - aiRoutes.js

  - Models:

    - AuctionEmbedding.js

    - Auctions.js

- Frontend:

  - Pages:

    - AIChatPage.jsx

  - Components:

    - FloatingAIAssistant.jsx

  - Services:

    - api.js (aiAPI)

🏷️ Task 1.3: Admin Platform & User Moderation

- Trello Card Title: [ADMIN] Admin Dashboard, User & Auction Moderation

- Description: Develop the platform administration dashboard to manage user access, ban/unban users, moderate auctions, and oversee platform orders.

- Backend:

  - Controllers:

    - adminController.js

  - Routes:

    - adminRoute.js

  - Middlewares:

    - isAdmin.js

    - authMiddleware.js

  - Models:

    - User.js

    - Auctions.js

    - Order.js

- Frontend:

  - Pages:

    - AdminDashboard.jsx

    - AdminUsersPage.jsx

    - AdminAuctionsPage.jsx

    - AdminOrdersPage.jsx

    - AdminWalletPage.jsx

  - Services:

    - api.js (adminAPI)

🏷️ Task 1.4: Dispute Reports & Platform Analytics

- Trello Card Title: [REPORTS] User Reports & Platform Analytics

- Description: Implement reporting mechanisms for abusive items or users, admin dispute resolution, and system-wide analytic dashboards.

- Backend:

  - Controllers:

    - reportController.js

    - analysisController.js

  - Routes:

    - reportRoute.js

    - analysisRoute.js

  - Models:

    - Report.js

- Frontend:

  - Pages:

    - AdminReportsPage.jsx

    - Analytics.jsx

  - Components:

    - ReportModal.jsx

    - AnalyticsContent.jsx

    - AnalyticsHeader.jsx

  - Services:

    - api.js (reportsAPI, analyticsAPI)

👤 MEMBER 2: Product Catalog, Multi-Step Auction Engine & Live Bidding

Role: Marketplace Engine, Seller Sell-Flow, Real-Time Bid Engine & Public Discovery.

📝 Overview:

Responsible for the core marketplace flow: creating products with multi-image uploads, the 4-step wizard for publishing auctions, public catalog search and filtering, and the real-time bidding engine with live updates.

📌 Trello Tasks (Member 2)

🏷️ Task 2.1: Seller Products & Multi-Image Uploads

- Trello Card Title: [PRODUCTS] Product Catalog & Image Uploads

- Description: Allow sellers to create and view products with descriptions, pricing, and multi-file image uploads handled via Multer.

- Backend:

  - Controllers:

    - productController.js

  - Routes:

    - productRoute.js

    - uplaodImage.js

  - Middlewares:

    - uploadImages.js

  - Models:

    - Product.js

- Frontend:

  - Pages:

    - AddProductPage.jsx

    - MyProductsPage.jsx

  - Components:

    - AddProductForm.jsx

    - AddProductSidebar.jsx

  - Services:

    - api.js (productsAPI, uploadAPI)

🏷️ Task 2.2: 4-Step Auction Creation Wizard (SellFlow)

- Trello Card Title: [AUCTIONS] Multi-Step Auction Creation Wizard (SellFlow)

- Description: Implement the multi-step seller wizard for configuring auction info, media assets, timing, pricing, and confirmation.

- Backend:

  - Controllers:

    - auctionController.js

  - Routes:

    - auctionRoute.js

  - Models:

    - Auctions.js

    - Product.js

- Frontend:

  - Pages:

    - Sellflow.jsx

    - Step1basicinfopage.jsx

    - Step2MediaPage.jsx

    - Step3AuctionSettingsPage.jsx

    - Step4SubmittedPage.jsx

    - MyAuctionsPage.jsx

  - Components:

    - BasicInfoForm.jsx

    - BasicInfoSidebar.jsx

    - MediaUploader.jsx

    - MediaSidebar.jsx

    - AuctionSettingsForm.jsx

    - SubmissionConfirmation.jsx

    - SubmissionFooterCards.jsx

    - Stepprogress.jsx

  - Services:

    - api.js (auctionsAPI)

🏷️ Task 2.3: Public Auction Catalog, Filtering & Details Page

- Trello Card Title: [MARKETPLACE] Auction Discovery & Details Screen

- Description: Build the public marketplace interface with category filtering, search, live countdown clocks, and detailed auction views.

- Backend:

  - Controllers:

    - auctionController.js

  - Routes:

    - auctionRoute.js

  - Models:

    - Auctions.js

- Frontend:

  - Pages:

    - LandingPage.jsx

    - AuctionsPage.jsx

    - AuctionDetail.jsx

    - HowItWorksPage.jsx

    - About.jsx

    - ProjectsPage.jsx

  - Components:

    - AuctionGrid.jsx

    - AuctionCard.jsx

    - AuctionSidebar.jsx

    - RecommendedPanel.jsx

    - Navbar.jsx

    - Footer.jsx

  - Services:

    - api.js (auctionsAPI)

🏷️ Task 2.4: Real-Time Live Bidding Engine & Watchlist

- Trello Card Title: [BIDDING] Live Bidding Engine & WebSocket Price Updates

- Description: Build real-time bid validation, highest bidder tracking, live bid broadcasting over Socket.IO, and user bid watchlists.

- Backend:

  - Controllers:

    - bidController.js

  - Routes:

    - bidRoute.js

  - Config:

    - Socjet.js

  - Models:

    - Bid.js

    - Auctions.js

- Frontend:

  - Pages:

    - AuctionDetail.jsx (Live Bidding Section)

    - DashboardBids.jsx

    - WatchlistPage.jsx

  - Components:

    - ActiveBidsList.jsx

    - WatchlistGrid.jsx

  - Services:

    - api.js (bidsAPI)

👤 MEMBER 3: Financial Wallet, Multi-Gateway Payments, Orders & Notifications

Role: Digital Wallet, Payment Gateways (Stripe / STAMMP), Order Machine, Live Alerts & Tickets.

📝 Overview:

Responsible for user wallet balances and transaction audit trails, integrating Stripe and STAMMP payment gateways with webhooks, post-auction order processing, in-app real-time notifications, and auction access tickets.

📌 Trello Tasks (Member 3)

🏷️ Task 3.1: Digital Wallet & Transaction Ledger

- Trello Card Title: [WALLET] User Wallet, Balances & Transaction Ledger

- Description: Build the digital wallet system supporting multiple balance states (available, locked, escrow) with deposit/withdraw actions and ledger logs.

- Backend:

  - Controllers:

    - walletController.js

  - Routes:

    - walletRoute.js

  - Models:

    - Wallet.js

    - WalletTransaction.js

- Frontend:

  - Pages:

    - WalletPage.jsx

  - Services:

    - api.js (walletAPI)

🏷️ Task 3.2: Multi-Gateway Payment System (Stripe, STAMMP & Wallet)

- Trello Card Title: [PAYMENT] Stripe & STAMMP Payment Integration & Webhooks

- Description: Integrate Stripe PaymentIntents and STAMMP checkout with automated webhook receivers for payment confirmation and escrow allocation.

- Backend:

  - Services:

    - stripe.service.js

    - stammp.service.js

  - Controllers:

    - orderController.js

  - Routes:

    - orderRoute.js

  - Models:

    - Order.js

    - Wallet.js

- Frontend:

  - Pages:

    - Payment.jsx

    - Success.jsx

  - Components:

    - PaymentMethodForm.jsx

    - OrderBreakdownPanel.jsx

    - OrderConfirmationCard.jsx

    - SuccessHeader.jsx

  - Services:

    - api.js (ordersAPI)

🏷️ Task 3.3: Post-Auction Order Creation & State Management

- Trello Card Title: [ORDERS] Post-Auction Order Lifecycle & Management

- Description: Automatically convert winning auctions into trackable orders, managing statuses across processing, shipped, and delivered states.

- Backend:

  - Controllers:

    - orderController.js

  - Routes:

    - orderRoute.js

  - Models:

    - Order.js

    - Auctions.js

    - Product.js

- Frontend:

  - Pages:

    - OrdersPage.jsx

    - OrderDetails.jsx

  - Components:

    - AuctionWinnerCard.jsx

    - OrderSummaryPanel.jsx

    - OrderContent.jsx

    - WinHeader.jsx

  - Services:

    - api.js (ordersAPI)

🏷️ Task 3.4: In-App Notifications & Auction Entry Tickets

- Trello Card Title: [NOTIFICATIONS & TICKETS] Live Alert Center & Auction Tickets

- Description: Implement event-triggered real-time notifications with unread badges, and the ticket purchasing flow for auction entry.

- Backend:

  - Controllers:

    - notification.js

    - ticketController.js

  - Services:

    - notification.service.js

  - Routes:

    - notification.js

    - ticketRoute.js

  - Models:

    - Notification.js

    - Ticket.js

- Frontend:

  - Pages:

    - Notifications.jsx

    - PurchaseTicketPage.jsx

  - Components:

    - NotificationsHeader.jsx

    - NotificationsList.jsx

    - AuctionDurationSelector.jsx

    - TicketUnlocks.jsx

    - OrderSummary.jsx

  - Services:

    - api.js (notificationsAPI, ticketsAPI)

👤 MEMBER 4: DevOps, Cloud Infrastructure, Shipping, QR Escrow & Real-Time Chat

Role: DevOps & Containers, Terraform AWS IaC, Shipping Flow, QR Delivery & Escrow, Socket.IO Chat.

📝 Overview:

Responsible for the entire DevOps architecture (Docker multi-stage builds, Docker Compose, Nginx reverse proxy, and Terraform AWS Cloud IaC), server security and logging, the shipping address workflow, QR code delivery verification with automated escrow fund release, and the real-time buyer-seller chat system.

📌 Trello Tasks (Member 4)

🏷️ Task 4.1: DevOps — Docker Containerization & Microservice Orchestration

- Trello Card Title: [DEVOPS] Containerize Applications & Nginx Reverse Proxy

- Description: Implement multi-stage production Dockerfile for Frontend using Nginx Alpine, backend Node.js Dockerfile, Docker Compose service networking, and Nginx proxy routing for SPA, APIs, and WebSockets.

- DevOps & Infrastructure:

  - Docker & Compose:

    - docker-compose.yml

    - Dockerfile (Front-end)

    - Dockerfile (back-end)

    - .dockerignore

  - Web Server Config:

    - nginx.conf

  - Deployment Configs:

    - vercel.json

🏷️ Task 4.2: DevOps — Cloud Infrastructure as Code (Terraform AWS)

- Trello Card Title: [DEVOPS] Terraform AWS Infrastructure for ECR & ECS Fargate

- Description: Write Infrastructure as Code (IaC) with Terraform to provision AWS container registries (ECR) with automated vulnerability scanning, ECS Fargate clusters, and networking data sources.

- DevOps Infrastructure:

  - Terraform:

    - main.tf

    - ecr.tf

    - ecs.tf

    - provider.tf

    - variables.tf

    - outputs.tf

🏷️ Task 4.3: Backend Security Hardening, Rate Limiting & Winston Logging

- Trello Card Title: [SECURITY] Rate Limiting, CORS, Data Sanitization & Logging

- Description: Configure Helmet security headers, Express rate limiting middleware, NoSQL injection sanitization, Winston logging streams, and global server error handling.

- Backend:

  - Middlewares:

    - rateLimit.js

  - Config:

    - logger.js

  - Server Entry:

    - app.js

🏷️ Task 4.4: Shipping Address Management System

- Trello Card Title: [SHIPPING] Buyer Shipping Address Capture & Order Attachment

- Description: Build the shipping address collection workflow for auction winners, validating full address details and attaching them to order records.

- Backend:

  - Controllers:

    - orderController.js

  - Routes:

    - orderRoute.js

  - Models:

    - Order.js

- Frontend:

  - Pages:

    - ShippingPage.jsx

  - Components:

    - ShippingAddressForm.jsx

    - OrderSummarySidebar.jsx

  - Services:

    - api.js (ordersAPI)

🏷️ Task 4.5: QR Code Delivery Verification & Automated Escrow Fund Release

- Trello Card Title: [DELIVERY] QR Code Generation & Escrow Payment Release

- Description: Generate order delivery QR codes. When scanned and verified, automatically release held escrow funds from Admin Escrow to the Seller's Wallet balance and mark the order delivered.

- Backend:

  - Controllers:

    - deliveryController.js

    - walletController.js

    - notification.js

  - Routes:

    - orderRoute.js

  - Models:

    - Order.js

    - Wallet.js

    - WalletTransaction.js

    - Notification.js

- Frontend:

  - Pages:

    - QRDeliveryPage.jsx

  - Services:

    - api.js (ordersAPI)

🏷️ Task 4.6: Real-Time 1-on-1 Chat System (Socket.IO)

- Trello Card Title: [CHAT] Real-Time Buyer-Seller Chat & Socket Messaging

- Description: Implement live peer-to-peer messaging between buyers and sellers regarding auctions with conversation threads, typing indicators, read receipts, and eligibility checks.

- Backend:

  - Controllers:

    - chatController.js

  - Routes:

    - chatRoutes.js

  - Socket Server Config:

    - Socjet.js

  - Models:

    - Conversation.js

    - Message.js

- Frontend:

  - Pages:

    - ChatPage.jsx

  - Services:

    - api.js (chatAPI)

📊 Summary Reference Matrix (Table for Word)

| Member | Primary Focus | Backend Files | Frontend Files | DevOps & Infrastructure |
| --- | --- | --- | --- | --- |
| Member 1 | Auth, OAuth, Gemini RAG AI, Admin Dashboard, Reports & Analytics | authController.js adminController.js reportController.js ragService.js | Login.jsx AdminDashboard.jsx AIChatPage.jsx Analytics.jsx | — |
| Member 2 | Products, SellFlow 4-Step Wizard, Discovery & Live Bidding | productController.js auctionController.js bidController.js | AddProductPage.jsx Sellflow.jsx AuctionsPage.jsx AuctionDetail.jsx | — |
| Member 3 | Wallet, Stripe, STAMMP, Post-Auction Orders, Notifications & Tickets | walletController.js stripe.service.js orderController.js notification.js | WalletPage.jsx Payment.jsx OrdersPage.jsx Notifications.jsx | — |
| Member 4 | DevOps (Docker/Nginx/Terraform), Security, Shipping, QR Escrow & Live Chat | deliveryController.js chatController.js Socjet.js logger.js | ShippingPage.jsx QRDeliveryPage.jsx ChatPage.jsx | docker-compose.yml Dockerfile nginx.conf main.tf ecr.tf ecs.tf |